## 1. Requirements Document

- Functional Requirements:

  - Patient Registration/Login: Users must be able to create accounts and manage profiles.

  - Appointment Booking: Patients can select departments and available time slots.

  - Real-time Queue Status: A live tracker showing "Current Number" and "Estimated Wait Time."

  - Automated Notifications: SMS or push alerts when a patient is next in line.

  - Admin Dashboard: Doctors/Staff can update queue status or cancel slots.

- Non-Functional Requirements:

  - Security: Data encryption for sensitive medical info.

  - Availability: The system must be up 24/7.

  - Usability: Minimalist UI for elderly patients.

## 2. Project Plan & Trello Setup

- Trello Columns: Backlog, To Do, In Progress, Testing/Review, Done.

- The Plan: We are running a 4-week sprint cycle to get from "Idea" to "Prototype."

  - Week 1: Requirement gathering

  - Week 2: Backend logic & Database schema.

  - Week 3: Frontend development & Integration.

  - Week 4: User testing & Final Refinement

## 3. Sprint Notes (Sprint 1)

Sprint 01: Foundations & Planning

- Goal: Finalize the system architecture and user flow.

- What went well: Team agreed on using a "Priority Queue" algorithm for emergency cases.

- Blockers: Initial confusion on whether to include payment integration (Decided: Out of scope for prototype).

- Action Items: Move to /design/ phase to start Use Case diagrams.